CAPACITY PLAN DOCUMENT

Livin' Merchant & RM Tools (SATU) - Superpower Integrated Capacity Plan

26 August 2026 | Document Version 5.0 Master

# Document Purpose

Dokumen ini disusun sebagai acuan resmi (Master Capacity Plan Document) perencanaan kapasitas infrastruktur dan teknologi untuk mendukung operasional sistem Livin' Merchant dan RM Tools (SATU) rentang tahun 2025 hingga 2029. Dokumen ini mengintegrasikan seluruh komponen arsitektur, parameter beban bisnis, hasil uji beban (Performance Testing), serta model ekstrapolasi matematika Power-Law untuk menentukan kebutuhan pengadaan vCPU, Memory, Storage, dan Lisensi secara presisi.

# Document Change Control

| Version | Date | Authors | Summary of Changes | Underlying Documents |
| --- | --- | --- | --- | --- |
| v1.0 | 14/07/2023 | Solution Architect Team | Capacity Plan Baseline Livin' Merchant Phase 1 | Caplan LM 2023 |
| v2.0 | 12/08/2024 | Capacity Planning Team | Capacity Plan Livin' Merchant Phase 3 & 3.1 | Spek PT LM 3.1 |
| v3.0 | 12/05/2025 | IT Channel Delivery | Capacity Plan Livin' Merchant R4 & On Premise | Caplan LM R4 |
| v4.0 | 23/07/2026 | RM Tools Dev Team | Capacity Plan RM Tools (SATU) R1 2026 | Caplan RMT 2026 |
| v5.0 | 26/08/2026 | Enterprise Architect Team | Superpower Master Integration (RMT & LM Combined) | Master Template v5 |

# 1. System Configuration & Architecture

1.1 System Architecture Overview
Arsitektur gabungan Livin' Merchant dan RM Tools mengadopsi pola Cloud-Native Microservices berkinerja tinggi terbagi ke dalam 8 lapisan utama:
• Ingress & API Gateway: Nginx Reverse Proxy Cluster & OpenShift Router Layer.
• Core Microservices: Containerized Pods pada OpenShift Platform (lm-apicore, lm-checkout, lm-payment, lm-webstore, dll.).
• Scheduler & Batch Processing: Scheduler Engine dedicated untuk background job & settlement processing.
• In-Memory Cache: Redis Cluster Enterprise untuk caching sesi user dan katalog merchant.
• Event Broker & Messaging: Apache Kafka Brokers, Zookeeper, dan Event Hubs.
• Logging & Analytics: Elasticsearch Master & Data Cluster, Logstash, Kibana, dan Splunk Agent.
• Relational Database Tier: Enterprise Database terpisah untuk Data DB, System DB, dan Standby DR (Oracle RAC & SQL Server).
• PaaS & Virtualization: OpenShift Container Platform (Baremetal Worker) & OLVM/VMware Hypervisor.

## 1.2 Current Capacity & Server Inventory Sample

| Component / Service | Hostname | Current CPU | Current Memory | Current Storage |
| --- | --- | --- | --- | --- |
| lm-apicore Pod Cluster | OCP Worker Pool | 80 Core | 320 GB | 2,000 GB |
| Nginx Ingress Gateway | PVSATU01WBD26LP | 16 Core | 32 GB | 400 GB |
| Redis Cache Cluster | PVSATU01ABD26LP | 24 Core | 48 GB | 600 GB |
| Kafka Broker Cluster | PVSATU04ABD26LP | 48 Core | 96 GB | 3,000 GB |
| Livin SQL Data DB 1 | lmpt-data | 16 Core | 128 GB | 5,248 GB |
| Oracle RAC Database 1 (RMT) | PPSATU01DRD26LP | 64 Core | 1,024 GB | 8,000 GB |

# 2. Capacity Planning & Extrapolation Methodology

2.1 Business Capacity Plans (2025 - 2029)
Proyeksi kebutuhan infrastruktur berpatokan pada pertumbuhan metrik bisnis utama dengan pertumbuhan transaksi puncak 20% pertahun:

| Metrik Bisnis | 2025 (Base) | 2026 | 2027 | 2028 | 2029 | Growth Rate |
| --- | --- | --- | --- | --- | --- | --- |
| Active Merchant Users | 500,000 | 575,000 | 661,250 | 760,437 | 874,503 | 15% / Thn |
| Corporate Banking Users | 550 | 605 | 666 | 732 | 805 | 10% / Thn |
| Peak Daily Transactions | 15,000,000 | 18,000,000 | 21,600,000 | 25,920,000 | 31,104,000 | 20% / Thn |
| Target TPS (Extrapolation) | 526.07 TPS | 604.98 TPS | 695.73 TPS | 800.09 TPS | 920.10 TPS | 15% / Thn |

2.2 Power-Law Extrapolation Formula
Kebutuhan resource untuk target TPS mendatang dihitung menggunakan formula ekstrapolasi non-linear Power-Law:
       Resource(TPS) = a * (TPS ^ b)
Dimana eksponen 'b' dan konstanta 'a' diturunkan dari 2 hasil uji beban Performance Test (PT 1 & PT 2):
       b = [ ln(Resource_PT2 / Resource_PT1) ] / [ ln(TPS_PT2 / TPS_PT1) ]
       a = Resource_PT1 / (TPS_PT1 ^ b)
Total vCPU dibutuhkan dihitung dengan batas utilisasi aman (CPU Max Threshold = 40%):
       Required Cores = ROUNDUP( Resource(TPS_target) / 0.40, 0 )

# 3. Consolidated Infrastructure Bill of Materials (BOM)

| Component Tier | Environment | Node Qty 2025 | Node Qty 2029 | Total vCPU 2029 | Total RAM 2029 | Total Disk 2029 |
| --- | --- | --- | --- | --- | --- | --- |
| lm-apicore Pod Cluster | OCP Worker Pool | 20 Node | 43 Node | 172 Core | 688 GB | 4,300 GB |
| Nginx Ingress Gateway | OLVM / VMware | 2 Node | 2 Node | 16 Core | 32 GB | 400 GB |
| Redis Cache Cluster | OLVM / VMware | 3 Node | 3 Node | 24 Core | 48 GB | 600 GB |
| Kafka Broker Cluster | OLVM / VMware | 3 Node | 3 Node | 48 Core | 96 GB | 3,000 GB |
| Livin SQL Data DB 1 & 2 | Azure / Physical | 2 Node | 2 Node | 32 Core | 256 GB | 18,240 GB |
| Oracle RAC DB 1 & 2 (RMT) | Baremetal | 2 Host | 2 Host | 128 Core | 2,048 GB | 16,000 GB |

# 4. Deliverable Acceptance Certificate (DAC)

Dokumen Capacity Plan ini telah diperiksa, disetujui, dan disahkan oleh pihak-pihak berwenang:

| Prepared By (Pembuat) | Reviewed By (Pemeriksa) | Accepted By (Penyetuju) |
| --- | --- | --- |
| Signature: _______________________ Nama: Dimas Hirda Pratama Title: Project Manager IT SME | Signature: _______________________ Nama: Stephen Lie Juliando Title: Team Leader Solution Architect | Signature: _______________________ Nama: Azda Firmansyah Title: Group Head IT Channel Delivery |
| Signature: _______________________ Nama: Aditya Unggul W. Title: Project Manager IT Wholesale | Signature: _______________________ Nama: Mochammad Ridho B. Title: Dept Head Digital Delivery | Signature: _______________________ Nama: Ferry Hidayat Title: Group Head IT App Dev |
| Signature: _______________________ Nama: Anka Wirawan Title: Dept Head IT SME Delivery | Signature: _______________________ Nama: Shoddiq Jati Premono Title: Pj Dept Head IT Wholesale | Signature: _______________________ Nama: Eko Herjuno Title: Group Head IT App Support |